## Slide 1: Scrum-Agile
SNHU-Travel

## Slide 2: Scrum Events
Sprint - The heart of scrum, where the focus of change occurs
Sprint Planning - Set up the team for the new sprint
Sprint Review - Review how the sprint went for the team focused on the goal of the sprint
Sprint Retrospective - Review how to improve quality and effectiveness within the teams
Daily Standup - 15 minute review for developers to focus of sprint progress.
Notes: The events of scrum, the sprint is the heart of scrum constantly recurring over a specified amount of time. Every action, event, tool, story and backlog revolve around the sprint. Sprint planning occurs before the sprint, and is done with all stakeholders to set the focus of the sprint. The review is the second to last meeting, going over the backlogs and where they stand with the overall story, incomplete backlogs are reviewed here. The retrospective is more a focus on the teams allowing them to provide feedback on how to improve their workflows. The daily standup is specifically for developers but others can be involved, this is used to communicate any needs, blockers, or questions.

## Slide 3: Tools
Communication:
Email
Messengers (Teams, Slack, Discord)
Kanban
Burndown and burnup charts
Notes: Tools used by the teams, most are fairly common for in office or even remote. Kanban boards are a great visual tool to organize backlogs or even ideas. Charts measure progress of backlog completion over the course of the sprint

## Slide 4: Scrum Master
Supports the scrum team by:
  Coaching
  Removing blockers
  Enabling success
  Enforcing scrum events
Notes: The Scrum master is there to ensure that Scrum is being followed but continuous coaching of all roles, removing anything that is blocking success. Working to enable team success and collaborations. Finally ensuring scrum is being followed correctly.

## Slide 5: Product Owner
The captain driving the sprint:
Sets and communicates sprint goals and backlogs
Creating stories from user/stakeholder conversations into backlogs
Organizes backlogs into curated Sprints
Notes: Product owner is responsible for setting the sprint goals, curating what backlogs are completed during what sprint. Often times, backlogs that are focused in the same area of the software are grouped together in the same sprint.

## Slide 6: Developer
Codes the product to meet backlogs
Works with other developers to provide quality code
Daily plans what will be focused on
Notes: The developer is at the heart of the team, building the product to meet the specifications of the backlogs and sprints. There are often multiple developers on a team, with the expectancy to hold each other accountable for quality coding. This is achieved through collaboration with each other.

## Slide 7: Tester
Ensures product changes meets backlogs needs
Works with developer providing feedback on backlog tasks
Validates fail/pass scenarios on backlogs
Notes: The tester ensures the changes made by the backlog meets quality and does not break other areas of the software.